#### **SDPC Exhibit C & D**

#### Exhibit C

#### *Product Delivery Schedule*

The Licensor shall make best efforts to deliver the Products, and the Licensee agrees to accept and be subject for payment for, deliveries based on the following schedule.

Item Delivery Date

Phase 1: (Design & Development of an integrated system for

Ibis that will serve as a central contact and document repository)

Project Start June 1, 2015

Complete Repository Development August 31, 2015

Alpha Testing with Super Users Complete Sept. 30, 2015

Alpha Testing including Care Providers Complete Oct. 31, 2015

Phase 2: (Deployment of enhanced Ibis systems to 30 selected users)

Commence Deployments November 1, 2015

Complete Deployments December 31, 2015

#### Exhibit D

#### *Pricing and Payment Schedule*

**Lease & Subscription:**

**Phase 1:** $10,000.

**Phase 2:** (12 months)

**Lease Hardware:**

Touch Screen Monitor, Hubble, Set Up & Training Guides

* Up Front Payment ($300 each) $9,000.

**Software Subscription:**

$85/member/month $30,600

Program Total: $49,600

Note 1: Payment terms will be invoice net 30 days.

Note 2: Care Coordination will be provided by SDPC

Note 3: SDPC will appoint a Project Lead to be the direct liaison with the Senscio Project Manager

Note 4: Senscio will support SDPC in member identification and selection

Note 5: Payment for Phase 1 due as follows:

* 50% due upon contract signature
* Remaining 50% due upon functional design completion (ready for test/deployment)

Note 6: Hardware lease fees ($9,000.) will be invoiced upon commencement of Phase 2 (Shipment of hardware)

Note 7: Software Subscription fees ($85/member/month x 30 = $2,550/month) will be invoiced at the commencement of each month of service.

Note 8: The number of units may be expanded up to 100, in minimum Lots of 10. Delivery date will be 8 weeks from receipt of order. Cost remains the same as listed above.